# Pattern Sense: Classifying Fabric Patterns Using Deep Learning

## Team Members:

Name 1: Sunkara Prem Chand (Team Lead)

Name 2: Singaraju Bala Mallikharjuna Rajeswara Prasad

Name 3: Shaik Sameera Bee

Name 4: Singaluri Konda Rohan

## Phase 1: Brainstorming & Ideation:

Objective:
Identify the complexities in recognizing different fabric patterns manually. Explore how deep learning, especially transfer learning, can streamline and automate fabric pattern classification for industries such as fashion, textiles, and e-commerce.

Key Points:

Problem Statement:
Manual identification of fabric patterns is subjective, labor-intensive, and error-prone. Subtle visual differences in patterns (e.g., floral vs. paisley) can lead to inconsistencies and mislabeling.

Proposed Solution:
“Pattern Sense” uses deep learning with pre-trained models like VGG16 or MobileNet to classify fabric images into various pattern categories. Transfer learning allows effective training even with smaller datasets.

Target Users:
- Fashion designers
- Textile manufacturers
- E-commerce platforms
- Quality control teams
- Retail analytics departments

Expected Outcome:
An AI system capable of instantly classifying fabric patterns with high confidence, aiding in product tagging, inventory automation, and visual search.

## Phase 2: Requirement Analysis:

Objective:
Define the system requirements for building a robust pattern classification model. Account for pattern complexity, lighting conditions, and scalability.

Key Points:

Technical Requirements:
- Languages: Python 3.10+
- Frameworks: TensorFlow, Keras
- Tools: Google Colab, Jupyter Notebook, VS Code
- Hardware: GPU (NVIDIA recommended), 16 GB RAM

Functional Requirements:
- Upload fabric image
- Classify into pattern categories (e.g., striped, floral, checkered)
- Show prediction confidence
- Display image and result
- Export report (Optional)

Constraints & Challenges:
- Overlapping pattern types
- Lighting/shadow variations
- Limited labeled data
- Ensuring classification fairness across textiles

## Phase 3: Project Design:

Objective:
Build a modular architecture optimized for fast and reliable pattern detection from textile images.

Key Points:

System Architecture:
- Input Module → Image Preprocessing
- Classification Module → Transfer Learning
- Output Module → Prediction & Confidence Display

User Flow:
Image upload → Preprocessing → Model inference → Pattern classification → Confidence display → (Optional: Report download)

UI/UX Considerations:
- Responsive design for desktop/mobile
- Clear label overlays on images
- Easy file upload system
- Intuitive display of prediction metrics

## Phase 4: Project Planning (Agile)

Objective:
Use Agile methodology with sprints to iteratively develop and improve the application.

Key Points:

Sprint Planning:
- Sprint 0: Domain study & dataset acquisition
- Sprint 1: Image preprocessing & labeling
- Sprint 2: Model training (VGG16 baseline)
- Sprint 3: Build web UI
- Sprint 4: Backend setup & connection
- Sprint 5: Testing and reporting

Task Allocation:
- ML Engineer: Model design, evaluation
- Data Engineer: Dataset curation & augmentation
- UI Developer: Interface creation
- Backend Developer: API development
- QA Engineer: Functional/performance tests

Timeline & Milestones:
- Week 1–2: Dataset ready & preprocessed
- Week 3–4: Model trained
- Week 5: UI + API integrated
- Week 6: Final review and bug fixes

## Phase 5: Implementation

Objective:
Implement the classification system and build an integrated web-based prototype.

Key Points:

Technology Stack:
- Frontend: HTML, CSS, Streamlit or Bootstrap
- Backend: Flask
- Model: Keras/TensorFlow
- Deployment: Colab / Heroku / Docker

Implementation Steps:
1. Download dataset
2. Augment and preprocess data
3. Train model with VGG16
4. Evaluate and tune
5. Save final model
6. Build Flask pipeline
7. Display output in web UI

Challenges & Fixes:
- Ambiguous patterns: Solved with more class examples
- Model overfit: Addressed with dropout/augmentation
- Performance lag: Used MobileNet as an alternative

## Phase 6: Functional & Performance Testing

Objective:
Ensure model performance across varied textiles, accurate output for real-world images, and smooth user interaction.

Key Points:

Tests Performed:
- Accuracy across fabric types
- Batch image evaluation
- UI responsiveness test
- Extreme case testing (low-res or cluttered patterns)
- Server performance under load

Results & Fixes:
- Accuracy reached ~91–94%
- UI bugs eliminated
- Enhanced pattern confidence logic

Final Validation:
Validated by internal QA. Ready for B2B demo and educational presentation on textile automation.

Deployment Options:
- Web: Colab + Heroku
- Local: Docker for factories
- Clou

21. d: Scalable backend with Flask API

- PROJECT STUCKTURE AND VS CODE:

PATTERN SENSE WEB PAGE:

ANALYSIS RESULTS:

FABRIC MMODEL CREATION:

PROJECT VEDIO LINK:

https://drive.google.com/file/d/18LPbJ5MBnbagpWqVQe5bpD7vXKSgmSfJ/view?usp=drivesdk